# Task Delivery Form

|  |
| --- |
| Sprint 1 tasks |
| Group Members | T1 | T2 | T3 | T4 | T5 | T6 | T7 | T8 | Signature |
| MInh Nguyen |  |  |  |  | √ |  | √ | √ |  |
| Lam Ha |  |  | √ |  |  | √ |  | √ |  |
| Quan Bui |  |  |  |  | √ | √ | √ | √ |  |
| Xue Er |  |  |  | √ |  |  |  | √ |  |
| Obiekwe Agbu | √ | √ |  |  |  |  |  | √ |  |
| Status of Completion (%) | 100 | 100 | 100 | 50 | 100 | 0 | 100 | 0 |

List of Task:

1. Filling of task delivery
2. Development of initial Gantt chart
3. Development of initial Kanban
4. Development of initial burn down chart
5. Connection of database to web application
6. Creation of relevant user classes
7. Development of login function and login controller class
8. Demonstration

Notes:

1. This form should be used by the groups filled all together and signed by all members, as an evidence of agreement
2. The corresponding cell of the grid should be ticked (√ ) to allocate a task to a member.
3. A task can be allocated to more than one member and a member can take multiple tasks, too.
4. Status of completion row can be filled with the % of the work done; (e.g. 100% 🡪 Complete, 0% 🡪 Outstanding, 50% 🡪 Half way etc),
5. The tasks labelled with Tx, should be named in the list below the grid.